BUSINESS ANALYSIS PORTFOLIO  /  MOM-PT-001

# Discovery Workshop MoM & Decision Log

PayTrack | Sample stakeholder workshop record

SAMPLE ONLY — FICTIONAL PORTFOLIO CASE STUDY. All names, records, targets, dates and amounts are illustrative, not evidence of actual client work.

Document version 1.0  |  Scenario: PayTrack payment reconciliation portal  |  Owner: Sample Business Analyst

# 1. Meeting details

| Field | Sample value |
| --- | --- |
| Meeting purpose | Discover current payment reconciliation workflow and agree the problem boundary. |
| Date / time | 15 October 2026 · 10:00–11:00 (illustrative) |
| Format | Remote workshop (illustrative) |
| Facilitator / scribe | Business Analyst (role-based placeholder) |
| Participants | Business Sponsor, Operations Lead, Operations Analyst, Product Owner, Engineering representative, QA representative |
| Status | Draft sample minutes — not an actual meeting record |

# 2. Agenda

Understand the current reconciliation and exception-handling workflow.

Identify users, decisions, pain points and hand-offs.

Agree high-level in-scope capabilities and out-of-scope actions.

Surface data, control, audit and integration questions.

Confirm actions, owners and follow-up decisions.

# 3. Discussion summary

| Topic | Summary (illustrative) |
| --- | --- |
| Current workflow | Internal transaction data and gateway results are compared; unmatched records need an investigation path and clear owner. |
| Exception handling | The sample portal should make reason, owner, status, evidence note and audit timeline visible. |
| Matching rules | The group has not approved an exact match key or tolerance. Stable reference, amount and currency are candidates for discovery. |
| Controls | Resolution authority, escalation thresholds, reopen rules and audit retention are open decisions. |
| Reporting | Operations would like status counts, queue filters and a view of source-feed / reconciliation job health. |

# 4. Decisions and unresolved questions

| ID | Decision / question | Disposition | Owner |
| --- | --- | --- | --- |
| DEC-01 | Use a single transaction + exception queue concept for the sample prototype. | Working assumption only | Product Owner |
| DEC-02 | Should exact matching require reference + amount + currency? | Open — validate with Finance/Ops | Operations Lead |
| DEC-03 | Which resolution types require lead approval? | Open — policy decision | Business Sponsor |
| DEC-04 | What is the authorised retention period for audit and evidence? | Open — security/compliance input | Security / Compliance |
| DEC-05 | Which gateway source and event contract will be supported first? | Open — technical discovery | Engineering |

# 5. Action log

| Action ID | Action | Owner role | Target date | Status |
| --- | --- | --- | --- | --- |
| ACT-01 | Provide redacted examples of matched and mismatched transactions. | Operations Analyst | TBD | Open |
| ACT-02 | Document proposed matching fields and currency/amount precision. | Product Owner + Finance | TBD | Open |
| ACT-03 | Draft role-to-action matrix including reopen and approval rights. | Operations Lead + Security | TBD | Open |
| ACT-04 | Confirm gateway event schema, duplicate behavior and retry strategy. | Engineering | TBD | Open |
| ACT-05 | Agree pilot volume, baseline measures and performance assumptions. | Platform Owner | TBD | Open |

# 6. RAID log (sample)

| ID / type | Description | Impact | Mitigation / response | Owner |
| --- | --- | --- | --- | --- |
| R-01 / Risk | Reference data may be missing or inconsistent. | False unmatched results | Profile samples and validate match keys before build. | Product + Data |
| R-02 / Risk | Duplicate or out-of-order gateway events. | Repeated or incorrect status | Define idempotency, ordering and replay tests. | Engineering |
| A-01 / Assumption | A stable reference exists for most eligible records. | Matching design depends on it | Verify through sample-data profiling. | Operations |
| D-01 / Dependency | Gateway access and event schema must be available. | Integration timeline risk | Agree contract, sandbox and test events. | Engineering |
| I-01 / Issue | Approval and retention policies have not been confirmed. | Controls cannot be finalised | Assign policy owners before sprint commitment. | Sponsor / Security |

# 7. Next workshop / expected outputs

Walk through 5–10 redacted/synthetic examples across matched, amount mismatch, missing reference, duplicate event and delayed status.

Confirm status lifecycle and role-to-action matrix.

Approve business definitions for each target metric and capture the current baseline.

Update BRD/FRD, RTM and test scenarios based on decisions.

# 8. Record handling note

This is a fictional template intended to demonstrate BA facilitation and documentation. It is not minutes from a real stakeholder meeting. Replace participant roles, dates, actions and decisions only after an actual workshop, and avoid putting payment secrets or personal data into public portfolio artifacts.